Project name: Xavissa Point of Sale

Version: 0.1

Author: Frank Amiel Paulito Coutinho

Date created: 23.09.2025

Status: Draft

Contents

Executive summary	3

Stakeholders	3

Goals & success criteria	3

System overview & constraints	3

Actors & Use Cases	4

Functional requirements	4

Non-functional requirements (NFRs)	5

Data model (high-level entities)	6

Architecture & sync strategy (practical)	6

Authentication & authorization design	7

Hardware & integrations	7

UI / screens to wireframe	7

Acceptance criteria & examples	8

Test plan / QA	8

Deployment & maintenance	9

Risks & assumptions	9

# Executive summary

A lightweight POS desktop app built with AvaloniaUI (frontend) and ASP.NET 9 backend. Offline-first: local encrypted SQLite for immediate operations and liteSync + Supabase for syncing across stores. Roles: Superuser, Store Owner (admin), Clerks. Key features: product CRUD, barcode generation, scanning, sales registration, receipts printing, audit trail, stock sync across stores.

# Stakeholders

Requester / Store Owner (primary) — needs multi-store visibility and stock control.

Store Owner (system admin) — global control over all stores and users.

Clerks — perform sales and print receipts.

Maintenance — Frank.

End customers — interact indirectly through receipts, checkout.

# Goals & success criteria

- System works reliably when offline and syncs correctly when online.

- Store owner can view product quantities per store (near real-time after sync).

- Sales are never lost — held locally and uploaded on reconnect.

- Authorization enforces role boundaries.

- Receipts print on supported POS printers; barcode labels generate printable PDF or direct print.

# System overview & constraints

Frontend: Desktop app using AvaloniaUI (cross-platform) with local SQLite encrypted DB.

Backend on ASP.NET 9.0 with EF Core (server DB = Supabase/Postgres).

Sync: liteSync on client to server; conflict resolution rules (server-authoritative for stock adjustments).

Background jobs (Quartz.NET) or SignalR for push notifications / real-time updates between stores.

Logging: Serilog to file + optional remote sink.

Authentication: JWT; user passwords stored hashed; local store holds user tokens; default clerk password + reset by admin.

Offline limitations: cannot query global stock until sync; local inventory must be used for sales.

# Actors & Use Cases

Actors:

- Superuser

- Store Owner (Admin)

- Clerk

- System (automation sync process)

Key use cases (short):

- Login / logout with role-based UI

- Create product with barcode and description

- Generate & print barcode labels

- Add/scan product to sale

- Calculate totals (discounts, taxes)

- Register sale (persist locally then sync)

- Print receipt (after sale)

- View audit trail: who made each transaction

- Admin reset default passwords for clerks

- Superuser manage stores & global users

# Functional requirements

- FR-01 — Authentication: login using username/password; JWT returned; role-based claims.

- FR-02 — User management: Superuser can create/delete stores and users; Store Owner manages local users (create, reset password to default, change access).

- FR-03 — Product management: Create, update, delete products; include fields: SKU (Stock Keeping Unit), Name, Description, Barcode (string), Price, Tax rate, Unit, Category, Images (optional).

- FR-04 — Barcode generation: For each product allow generation of printable barcode label (We will use EAN-13).

- FR-05 — Sales flow: Clerk can create a sale by scanning barcode or manually adding product; system calculates line totals, tax, discounts, and invoice total.

- FR-06 — Receipt printing: After confirmation, print receipt via local POS printer or save PDF. Receipt includes store info, clerk name/id, transaction id, timestamp, items, totals, payment method.

- FR-07 — Offline storage: All sales, stock adjustments and user actions stored in local encrypted SQLite.

- FR-08 — Sync: On connectivity, the client attempts to sync pending local changes to Supabase. Must support bi-directional sync so new products or stock updates from other stores are fetched.

- FR-09 — Audit log: Log which user performed which action with timestamps and transaction IDs.

- FR-10 — Access restrictions: Admin can define who can perform refunds, voids, price overrides.

- FR-11 — Stock management: Decrement stock on sale; admin can do stock adjustments (inventory counts) with reason/cause.

- FR-12 — Multi-store visibility: Store Owner and Superuser can query aggregate stock per store and overall inventory after sync.

- FR-13 — Conflict resolution: On sync conflicts, server rules apply, but keep local copy/merge log to inspect conflicts.

- FR-14 — Default password policy: Store Owner may set default password for clerks; clerks must change on first login.

- FR-15 — Security: Use SQLite encryption extension; encrypt tokens and sensitive data stored locally.

# Non-functional requirements (NFRs)

NFR-01 Performance: Sale flow (scan → total) must complete in < 2s on target hardware offline.

NFR-02 Reliability: No lost transactions — local writes are ACID to SQLite before acknowledging sale.

NFR-03 Security: Passwords hashed with strong algorithm (bcrypt). Use HTTPS for all server comms; local DB encrypted.

NFR-04 Scalability: Support multiple stores; sync strategy should scale with eventual consistency.

NFR-05 Maintainability: Clean code, unit tests for core logic (sales calculations, sync).

NFR-06 Auditability: All critical user actions logged.

NFR-07 Usability: Typical clerk should complete sale with <= 3 clicks after scanning.

# Data model (high-level entities)

User {id, username, email, passwordHash, role, storeId, lastLogin, isActive}

Store {id, name, address, timezone, settings}

Product {id, sku, name, description, barcode, price, taxRate, unit, category, imageUrl}

Stock {id, productId, storeId, quantity, reserved}

Sale {id, storeId, clerkId, createdAt, total, taxTotal, paymentMethod, status}

SaleLine {id, saleId, productId, qty, unitPrice, lineTotal, discount}

AuditLog {id, actorId, action, resourceType, resourceId, timestamp, details}

SyncQueue / PendingChange {id, storeId, changeType, payload, status, retries}

# Architecture & sync strategy (practical)

Client local DB: Encrypted SQLite with EF Core. Use liteSync for synchronizing changes with server-side API / Supabase. Local writes are written first to DB and a SyncQueue table.

Sync flow (high level):

- Client detects online (or periodically via scheduler — Quartz.NET)

- Client calls sync endpoint with batch of local pending changes (Sales, Stock Adjustments, User changes).

- Server validates and persists to central Postgres (Supabase). Server responds with ACK (acknowledgement) + a list of authoritative changes (e.g., stock updates from other stores, new products).

- Client applies incoming changes to local DB in a transaction and marks sync queue items as completed.

- Conflicts: if same stock item changed locally and on server, server returns conflict details; client logs conflict and follows conflict resolution policy (e.g., server wins for quantity; admin notified). Store user also given an audit entry to review conflict.

- Real-time updates: Use SignalR for push notifications from server to connected clients. Use Quartz.NET for scheduled background syncs / retry logic.

- Offline-first rules: All essential UI operations must run from local DB. Only sync for cross-store visibility or backups.

# Authentication & authorization design

Authentication: ASP.NET Identity or custom auth issuing JWT tokens. Tokens have short TTL; refresh tokens stored encrypted locally.

Roles: Superuser, StoreOwner, Clerk. Use claims in JWT token.

Local login fallback: Allow login using local credential cache if token expired and offline (verify password against local hash). But restrict superuser actions until online (or require re-auth).

Password reset: Admin (StoreOwner) can set default password for clerks; on first login clerk forced to change password. Keep password complexity rules.

Audit: Log each login attempt (success/fail) with IP & device info.

# Hardware & integrations

Barcode scanners: act as keyboard wedge (preferred) → treat scanning as text input. Provide manual add fallback.

Receipt printers: ESC/POS or Windows printer drivers. Provide plugin/adapter layer to support thermal printers (e.g., use RawPrinterHelper on Windows). Generate PDF fallback using jsPDF

Barcode printers: provide PDF or direct to label printers.

# UI / screens to wireframe

- Login screen (first-run default password warning)

- Dashboard (store-level quick stats)

- Product list / product CRUD (with barcode print button)

- Sales (POS) screen: quick add by scanning, search product, quantity, discounts, payment methods, print receipt button

- Stock adjustments / inventory count screen

- Users management (for Owner / Superuser)

- Sync status & logs screen (show pending items, last sync, errors)

- Audit log viewer

- Settings: store info, printer, default password, sync frequency

# Acceptance criteria & examples

Write these per user story

Story: Clerk can create a sale by scanning product barcode.

AC1: When product barcode scanned, product is added to sale list with correct unit price.

AC2: When quantity modified, line total recalculated.

AC3: When clicking complete sale, a Sale record persists to local DB and shows success message.

AC4: Receipt can be printed or saved as PDF.

Story: Admin resets clerk password to default.

AC1: Admin selects clerk and clicks “Reset to Default” → clerk's password set to default hashed value; clerk receives flag to change on next login.

AC2: Action logged in audit trail with admin id & timestamp.

# Test plan / QA

Unit tests: sale calculations, tax logic, sync queue logic.

Integration tests: sync flow between client and test server (simulate conflicts).

E2E tests (manual + automated): full sale with offline → reconnect → sync.

Usability testing: typical clerk completes sale under time target.

Hardware tests: printer, scanner compatibility on all supported OSes.

Security tests: password, JWT, encryption verification, attempt to tamper local DB.

Acceptance tests: run through ACs above and sign off.

# Deployment & maintenance

Environments: dev, staging, prod.

CI/CD: GitHub Actions building backend and packaging client builds. Deploy server to host (Supabase + server on a VM or container).

Releases: versioned builds; maintain migration scripts for server DB and client local DB migrations.

Monitoring: Serilog to file + optional remote sink (Seq) for error aggregation.

Backups: server DB daily backups (Supabase can handle). Clients should periodically upload full snapshot to server.

# Risks & assumptions

Assumption: stores have intermittent internet — sync delays acceptable.

Risk: conflict resolution complexity — minimize by designing operations that avoid concurrent edits on same stock item (or implement locking/CRDTs if necessary).

Risk: hardware variation in printers/scanners — mitigate by testing most common devices and offering PDF fallback.